## Slide 1: Nonpoint Source Pollutant Reduction in Tensas River Watershed Using a Vegetated Filter Strip - Retention Pond System
Principal Investigator: Beatrix Haggard, Ph.D.
Co-Principal Investigators:
James Hendrix
Donnie Miller, Ph.D.

## Slide 2: Background

## Slide 3: Tensas River (081201)

## Slide 4: Tensas River (081201)

## Slide 5: Tensas River
Added to 305(b) list in 2005 for not supporting wildlife propagation
Impairments
  Pesticides
  Nutrients
  Total suspended solids (TSS)
  Turbidity

## Slide 6: Objectives

## Slide 7: Objectives
Construct modifications to retention pond and vegetated filter strip
Collect water samples
Analyze water data

## Slide 8: Instrumentation
Water sampling
  ISCO 6700 & 3700, equipped with 350 mL glass bottles
  YSI 556 MPS

## Slide 9: Methods
Sample Collection at sites A, B, C, and D
  Fixed samples were collected using ISCO 3700

## Slide 10: Methods
Sample collection at sites E and F
  Pull samples were collected using ISCO 6700
  In-situ analysis via YSI 556 MPS

## Slide 11: Objective 1
Construct modifications to retention pond and vegetated filter strip, install samplers

## Slide 12: Objective 1
Install vegetated filter strip to reduce particulates
  Originally bermuda, a poor stand was achieved
  Wheat was used successfully
    Provided surface residue for extended filtering

## Slide 13: Filter strip
Before 2011
After 2012

## Slide 14: Sampler installation

## Slide 15: Water control
Water control structures are meant to control agricultural runoff from 570 acres in production
Located at the outlet locations
  E (higher)
  F (lower) – Flows into Bayou du Rosset
    4.9 km to Bayou du Rosset
  8.64 km to Tensas River

## Slide 16: Tensas River Filter Strip

## Slide 17: Pipe installation
Pipe drop

## Slide 18: Pipe installation
Pipe drop

## Slide 19: Pipe installation
Pipe drop

## Slide 20: Pipe installation
Pipe drop

## Slide 21: Objective 2
Collect water samples

## Slide 22: Sample collection
Sites A, B, C, D
Samples are fixed using H2SO4
Allows for multiple days to access sample sites

## Slide 23: Sample collection
Sites E and F
  Pulled from the retention pond

## Slide 24: Objective 3
Analyze Water Data

## Slide 25: In-situ water parameters
Site | DO | EC | pH | Temperature
September |  |  |  | 
E | .21 | 153 | 6.31 | 22.67
F | 1.27 | 118 | 6.27 | 23.13
October |  |  |  | 
E | 2.33 | 158 | 5.26 | 21.31
F | .20 | 148 | 5.88 | 20.63
November |  |  |  | 
E | 6.51 | 171 | 6.83 | 12.04
F | ---- | ---- | ---- | ----

## Slide 26: Obstacles
Sites A, B, C, and D
  Samplers actuating before enough water has collected
Waiting for roads to dry out enough to become passable
Need to account for disturbance in sediment caused by installing the drop pipe
Alligators eating tubing

## Slide 27: Complete
Filter strip has been put into place
  Wheat and bermuda combination is working well
Installation of drainage system for the retention pond
Sampling commenced in September 2012

## Slide 28: Future work
Continue sampling after rainfall events
Installing a new site at the inflow from the crop field

## Slide 29: New Site

## Slide 30: Questions?